Who Decides What: A Data Governance RACI

Governance Without the Gridlock  |  Live! 360 Orlando 2026  |  Buck Woody, Chief Data Officer, Straight Path Solutions

Every row is one of the Five Decisions (Matter, Bar, Own, Use, Fix) or the work that supports it. Replace each role with a name in week one.

| R Responsible: does the work | A Accountable: decides and answers for it. Exactly one per row. | C Consulted: gives input before the decision | I Informed: told after the decision |
| --- | --- | --- | --- |

| Activity | Decision | Decision Board Owners, Data Lead, Security or Legal. Meets monthly. | Data Lead Runs the program. Wears the CDO hat. | Owner Executive for a domain. Decides and funds. | Steward Defines and watches the data. | Custodian Runs the platform. Applies controls. | Security or Legal Risk, privacy, and contracts. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Approve the charter and the AI standard | Use | A | R | C | C | I | C |
| Name domains, owners, and stewards | Own | A | R | C | I | I | I |
| Pick the critical data elements (CDEs) | Matter | I | A | C | R | C | C |
| Write the CDE definition | Matter | I | I | A | R | C | I |
| Set the quality threshold | Bar | I | C | A | R | C | I |
| Build and run the quality checks | Bar | I | A | I | C | R | I |
| Fix a failing CDE | Fix | I | C | A | R | R | I |
| Grant access to restricted data | Use | I | C | A | C | R | C |
| Approve a new AI use case, by risk tier * | Use | C | A | C | C | R | C |
| Publish the Coverage, Trust, and Use scorecard | All | I | A/R | C | R | C | I |

* The Decision Board is consulted on high-risk AI use cases only.

How to use it

- Replace each role with a name in week one. A row with two A’s, or none, is a decision nobody owns. Settle those first.

- Owners decide, stewards define, custodians run the platform. One person can wear two hats. The person who sets a quality bar should not be the only one who checks it.

- Review the table at the first Decision Board meeting, then once a year.